# Shipping and value for DHL — briefing for the final presentation (Rachel)

Everything you need for your part: how shipping works today and in our design, what DHL gets, what it costs, every number with how we got it, the risks, and the questions you may get. The words that may be new are explained in the glossary at the end. All numbers come from our reports (Deliverables 1–3) and the deck, so they match the slides.

# 0. The 60-second version — remember this

- What goes out. About 15 trailers a day. 73% carry parcels only; an average trailer takes 1.2 pallets + 15 cartons.

- Today. Trailers stand at the doors all day (up to 15 at once). Only 49.9% of lines are staged on time, and only 37% of orders leave within 24 hours.

- Our design: a fixed departure plan.

  - 14 trailer slots a day, each with a time and a door.

  - The 3 picking waves are planned backwards from those times, so every wave ends at least 45 minutes before its trailers leave.

  - Orders received before 12:00 leave the same day.

- Result.

  - 65% of orders out within 24 hours (was 37%).

  - The slowest 10% wait 70 h instead of 102 h.

  - At most 4 of the 5 doors are busy at once.

- Value for DHL.

  - €101k a year less labour.

  - The process changes cost €157k and pay back in ~1.6 years.

  - Cost: €3.09 per order line.

  - The full design costs €0.52M (re-using today's racks) or €1.63M (new racks).

# 1. Your part in the presentation

| Slide | What | Time | Notes |
| --- | --- | --- | --- |
| 9 | Shipping | 1:30 | you take over from Arnau |
| 10 | Value for DHL | 1:30 | hand over to Gleb for the roadmap |
| Appendix 15 | "How we calculated: service" | Q&A | if asked about 65%, lead times or the 98% |
| Appendix 16 | "How we calculated: money" | Q&A | if asked about the saving, investment or payback |
| Appendix 17 | "How we calculated: running cost" | Q&A | if asked about running cost or €3.09 |
| Appendix 21 | KPI scorecard | Q&A | you own 3 of the 9 KPIs |
| Appendix 22 | Cost detail | Q&A | if asked for the cost breakdown |
| Appendix 23 | Open points: costs are benchmarks (yours) | Q&A |  |

Total speaking time is about 3:00. The full script is also in the speaker notes of each slide.

Slide 9 script (1:30):

Shipping turns the whole day into one plan. Each carrier gets fixed departure slots and a door — 14 trailers a day — and the waves are planned backwards from those times, so every wave ends at least 45 minutes before its trailers leave. Orders that arrive before noon go in the third wave and leave the same day. The effect: 65% of orders leave within 24 hours instead of 37%, and the slowest ten percent drop from 102 to 70 hours. The yard calms down too: today up to 15 trailers stand parked; with time slots at most 4 of the 5 doors are busy at once.

Slide 10 script (1:30):

What does DHL get? On service, the promise to Assa Abloy is kept: a target of at least 98% of lines on time and 65% of orders out within 24 hours. On cost, about 12 picker-hours a day instead of 31, which saves about €101k a year, and a cost of €3.09 per order line that DHL can use in pricing. Reach trucks and pickers never share an aisle, and volume can grow by half with one extra reach truck and one extra pallet truck, through the same doors. On the right, three ways to invest. The process changes alone cost €0.16M and pay back in about 1.6 years. The full design costs €0.52M if today's racks can be re-used, or €1.63M with new racks, which pays back much more slowly. These are benchmark prices, not quotes.

What is on your slides:

- Slide 9:

  - left: a bar chart of today vs design (orders out within 24 h: 37 → 65%; lines staged on time: 49.9 → 98% target) and two key numbers (15 → 4 trailers; 102 → 70 h)

  - right: three "how it works" points and the day plan (3 waves feeding 14 trailer departures, 06:00–16:00)

  - bottom: the "How we calculated it" strip

- Slide 10:

  - left: a table of what changes for DHL (service, cost, docks, safety, growth)

  - right: a chart of the three ways to invest, with payback, and two key numbers (€101k saved a year; €342k running cost a year)

  - bottom: the calculation strip

## The whole presentation — who says what

| # | Slide | Presenter | Time |
| --- | --- | --- | --- |
| 1 | Cover | Gleb | 0:15 |
| 2 | Executive summary | Gleb | 0:50 |
| 3 | Where our numbers come from | Arnau | 0:45 |
| 4 | Today: the problem | Arnau | 1:30 |
| 5 | Our solution (layout) | Vidhi | 1:30 |
| 6 | Receiving | Vidhi | 1:30 |
| 7 | Storage | Gleb | 1:30 |
| 8 | Picking | Arnau | 1:30 |
| 9 | Shipping | Rachel | 1:30 |
| 10 | Value for DHL | Rachel | 1:30 |
| 11 | Roadmap and decisions | Gleb | 1:00 |
| 12 | Questions | all | — |

The total is about 13½ minutes, which leaves time for the handovers.

# 2. What the data shows (measured)

We measured shipping from the 912 outbound trailers in April–June 2025: the trailer number and dispatch time on every order line.

| Measure | Value |
| --- | --- |
| Trailers per day (average / p90 / max) | 15 / 19 / 22 |
| Load per trailer (average) | 1.2 pallets + 15 cartons |
| Trailers with no pallet at all (parcels only) | 73% |
| Time at the door per trailer (average / p90) | 18 / 22 min |
| Trailers leaving in the busiest hour (p90 / max) | 9 / 12 |
| Trailers standing at the doors at the same time today (median / p90) | 12 / 15 |
| Outbound per day | ~18 pallets + ~225 cartons |

Main carriers (trailers a day):

| Carrier | Trailers a day |
| --- | --- |
| Ex-works (the customer collects) | 3.0 |
| DHL DSV | 2.4 |
| DHL Parcel Netherlands | 2.1 |
| DHL Parcel NL DACH | 1.4 |
| DHL Parcel BE & LU | 1.1 |
| DHL4YOU | 1.0 |

What this tells us:

- Shipping is parcel-heavy: most trailers carry a few cartons for a parcel network and only about one pallet. So packing and sorting cartons per carrier matter more than pallet loading.

- Today trailers wait at the doors all day: goods are loaded whenever they are ready. Doors are blocked, and the departure time isn't planned.

- The WMS closes dispatches in batches: 60% of afternoon dispatches are under 2 minutes apart.

## Lead time today (order received → trailer leaves)

| Measure | Today |
| --- | --- |
| Median | 25 h |
| Average | 45 h |
| Slowest 10% (p90) | 102 h or more |
| Same day | 26% |
| Within 24 h | 37% |
| Lines staged on time | 49.9% (50.1% flagged "LATE" in the WMS) |

By country:

- The Netherlands, Belgium, Germany, Luxembourg and France ship in about a day (median 8–25 h).

- Switzerland (~140 h) and Poland (~120 h) take 5–6 days. That points at customs or weekly consolidation, a question to raise with DHL.

# 3. How shipping works in our design

## 3.1 Five shipping doors (S1–S5) on the east wall

How we sized the doors:

- Take the busiest hour (p90 of the days): 9 trailers leave.

- Each one is at the door for about 17.5 minutes on average (15 min docking and paperwork + loading its pallets and roll cages with the ERE 225). The reports round this to 18.

- A door can be used 85% of the hour.

- 9 × 17.5 ÷ (60 × 0.85) = 3.1 doors, so we need 4, + 1 spare = 5. (With the rounded 18 minutes you get 3.2, still 4 doors.)

Fixed time slots are a condition of this design:

| Situation | Doors needed (p90) |
| --- | --- |
| Today: trailers parked all day | ~15 |
| Future without time slots (live loading, but no booked times) | 8 |
| Future with time slots | 3.1 → 4 + 1 spare = 5 |

## 3.2 The departure plan

Each carrier gets fixed departure slots, set close to that carrier's current median departure time (measured), so carriers barely have to change.

| Departure | Carrier | Trailers | Fed by wave |
| --- | --- | --- | --- |
| 10:30 | Ex-works pickup (morning) | 1 | W1 |
| 11:00 | DHL DSV run 1 | 1 | W1 |
| 13:30 | Ex-works pickup (afternoon) | 1 | W2 |
| 14:00 | DHL Parcel NL run 1 | 1 | W2 |
| 14:00 | Ex-works pickup (afternoon) | 1 | W2 |
| 14:30 | DHL DSV run 2 | 1 | W2 |
| 15:00 | Customer carriers | 2 | W2 |
| 16:00 | DHL Parcel NL DACH | 1 | W3 |
| 16:15 | DHL Parcel NL run 2 | 1 | W3 |
| 16:15 | DHL4YOU | 1 | W3 |
| 16:30 | DHL Connect & Return | 1 | W3 |
| 16:30 | DHL Parcel BE & LU | 1 | W3 |
| 16:45 | DHL Parcel EDC | 1 | W3 |
|  | Total | 14 |  |

The waves (Arnau's picking):

| Wave | Time | What's in it |
| --- | --- | --- |
| W1 | 06:00–09:30 | afternoon orders from the day before |
| W2 | 09:30–12:45 | the rest of the backlog + morning orders |
| W3 | 12:45–15:15 | orders received before 12:00, which leave the same day |

- Every wave ends at least 45 minutes before the trailers it feeds, which leaves time to pack and stage.

- Same-day service becomes possible: 32% of orders arrive before 12:00 and can leave on that afternoon's parcel trailers through wave 3.

- Slots are 25 minutes. At most 4 of the 5 doors are in use at once, so one stays free for ex-works pickups that come late or early.

## 3.3 From picking to the trailer

Small orders (84% of orders):

- Picked in batches on a trolley.

- Sorted per order at the put-to-light wall (120 slots).

- Packed at one of 4 pack stations (bench, scale, label printer).

- Placed in the roll cage of their carrier.

- The roll cage waits in the staging lane of its door.

Large orders (16% of orders, 88% of the volume):

- Picked straight onto a pallet with the EJE 120i.

- Dropped at packing, checked and stretch-wrapped, and labelled.

- Put in the staging lane of their door.

Loading:

- Trailers are loaded live at their booked time with the ERE 225 rider pallet truck: about 1.2 minutes per pallet (48 an hour).

- Goods wait on the floor in the staging lane, not in a parked trailer.

## 3.4 Space checks

Packing (zone 5): 450 m² planned, 423 m² needed

| Part | m² |
| --- | --- |
| 4 pack stations (10 m² each) | 40 |
| Put-to-light wall (120 slots, 10.8 m, working strip both sides) | 39 |
| Large orders waiting to be packed (busiest wave: 13 pallets × 1.9 m²) | 25 |
| Stretch wrapper incl. safety zone | 12 |
| Trolleys and empty totes | 10 |
| Packaging material (one day of cartons, film, labels) | 40 |
| Small-parts bin shelving (188 bays incl. aisles) | 207 |
| Total needed | 423 (27 m² spare) |

Outbound staging (zone 6): 216 m²

- One lane per shipping door.

- Busy day (p90): ~18 pallets and ~14 roll cages waiting, about 60 m².

- Busiest afternoon in the data: about 100 m², which is 46% of the area.

- So staging always fits.

Packing staff:

- About 45 lines an hour per packer.

- That gives 14 packing hours on an average day and 26 on the busiest day: about 3.5 packers, which the 4 pack stations cover.

## 3.5 How shipping is planned and controlled

| Activity | How | Why (data) |
| --- | --- | --- |
| Scheduling | a fixed departure plan: 14 trailer slots booked by the carriers between 10:30 and 16:45 | ~15 trailers a day; p90 9 in the busiest hour |
| Loading (people) | packers per wave from the packing lines (~45 lines an hour per packer); 4 pack stations | 14 packing hours on an average day, 26 on the busiest |
| Order of work | pack and stage in the order of the departure slots; each door has its own staging lane; trailers loaded live at the booked time | 73% of trailers carry parcels only |
| Control | on-time shipment, orders out within 24 h and trailers at the doors, checked after each departure | a missed slot moves to the carrier's next slot the same day |

Every day: a short start-of-day meeting with the four owners: yesterday's KPIs, today's bookings, wave sizes, staff and departures. Every week: a KPI review with the DHL operations manager. Every month: a review with Assa Abloy.

## 3.6 Your KPIs

| KPI | How we calculate it | Today | Design | Target |
| --- | --- | --- | --- | --- |
| On-time shipment | % of lines staged before the planned departure | 49.9% | ≥ 98% (target) | ≥ 98% |
| Orders out within 24 h | % of orders | 37% | 65% | ≥ 60% |
| Order lead time | order received → trailer leaves | median 25 h, p90 102 h | median 22 h, p90 70 h | p90 ≤ 72 h |
| Trailers at the doors at once | busy day, p90 | 15 (parked all day) | max 4 of 5 | ≤ 5 |
| Outbound staging fill | staging m² needed on the busiest afternoon ÷ 216 m² | — | 46% (p90 day 28%) | ≤ 80% |

Important: the 98% is a target, not a result. Every wave ends at least 45 minutes before its trailers leave, so the plan is built for it. Today's 49.9% is measured.

# 4. How we got the service numbers (appendix 15)

| # | Step | How we calculated it | Result | Type |
| --- | --- | --- | --- | --- |
| 1 | Lead time today | per order: trailer dispatched − order received (WMS times), 8,774 orders | median 25 h · p90 102 h · 37% ≤ 24 h | data |
| 2 | Wave of each order | received before 06:00 → W1 (ends 09:30); before 09:30 → W2 (ends 12:45); before 12:00 → W3 (ends 15:15); after 12:00 or at the weekend → W1 of the next working day | — | design |
| 3 | Ready to ship | wave end + 45 min for packing and staging | — | assumption |
| 4 | Departure | first slot of the order's own carrier after it is ready (14 slots a day, 10:30–16:45) | — | design |
| 5 | Lead time in the design | departure − order received, for the same 8,774 orders | median 22 h · p90 70 h · 65% ≤ 24 h | model |
| 6 | On time today | share of order lines not flagged "LATE" in the WMS (definition to confirm with DHL, A005) | 49.9% | data |
| 7 | On time in the design | not calculated: the plan is built for it | ≥ 98% | target |
| 8 | Trailers at the doors | today: the most trailers standing at the same time each day (arrive → dispatch), p90 of the days; design: 25-min slots in the plan | 15 → max 4 | data / design |
| 9 | Orders arriving 15:00–17:00 | orders arriving in the 15:00 or 16:00 hour ÷ all orders | 55% | data |

Why the median only moves from 25 to 22 hours: 55% of orders arrive between 15:00 and 17:00, and those still leave the next day. The gain is that no order waits a second or third day. That's why the slowest 10% drop from 102 h to 70 h.

# 5. What DHL gets — the money (slide 10)

## 5.1 The saving: €101,208 a year

| # | Step | Calculation | Result |
| --- | --- | --- | --- |
| 1 | Hours saved a day | 12.073 h (batching + fast-pick area) + 7.370 h (no 08:00 peak staffing) | 19.443 h |
| 2 | Paid hours a year | 19.443 ÷ 7.5 productive h × 8 paid h × 244 working days | 5,060.4 h |
| 3 | Labour saved a year | 5,060.4 h × €20 | €101,208 |

Why 7.5 and 8: a person is paid for 8 hours a day but works about 7.5 productive hours (breaks and so on). So each hour of work costs 8 ÷ 7.5 paid hours.

## 5.2 Three ways to invest

|  | Process changes only | Full design, re-using racks | Full design, all new |
| --- | --- | --- | --- |
| One-off investment | €156,708 | €520,642 | €1,630,146 |
| Labour saved a year | €101,208 | €101,208 | €101,208 |
| Simple payback | 1.6 years | 5.1 years | 16.1 years |

Payback = investment ÷ labour saved a year. For example, €156,708 ÷ €101,208 = 1.55 years.

What's in "process changes" (€142,462 + 10% contingency = €156,708):

| Item | Calculation | € |
| --- | --- | --- |
| Carton-flow bays | 31 × €1,800 | 55,800 |
| Shelf bays (fast-pick wall row) | 36 × €200 | 7,200 |
| Pick trolleys | 6 × €433 | 2,598 |
| Totes | 54 × €16 | 864 |
| Put-to-light slots | 120 × €150 | 18,000 |
| Put-to-light installation + WMS link | 1 lot | 12,000 |
| WMS set-up (waves, put-wall, slotting, putaway rules) | 1 lot | 25,000 |
| RF scanners | 14 × €1,500 | 21,000 |
| Sum |  | 142,462 |
| + 10% contingency |  | 156,708 |

The other two options:

- Re-using racks: (all non-rack items €249,311 + 8,960 places × €25 to rebuild the racks) × 1.10 = €520,642.

- All new: (8,640 places × €130 + 320 long places × €160 + rack protection €58,240 + non-rack items €249,311) × 1.10 = €1,630,146.

Why the full design pays back slowly — and why that's OK:

- Racks are capacity, not a saving. They're needed to hold the stock at all, so judge them on cost per place, not on labour saved.

- The whole labour saving comes from the process changes, and those can start before the racks are rebuilt.

- Only labour is counted. Shorter lead times, fewer parked trailers, fewer picking errors and a safer layout also have value, but no reliable price.

## 5.3 The full investment (CAPEX)

| Item | Quantity | Unit price | Total |
| --- | --- | --- | --- |
| Single-deep pallet racking (incl. installation) | 8,640 places | €130 | €1,123,200 |
| Long-goods racking (2.05 m pallets) | 320 places | €160 | €51,200 |
| Rack protection, end guards, load signs | 1 lot |  | €58,240 |
| Bin shelving for small parts | 188 bays | €200 | €37,600 |
| Half-bins and dividers | 3,948 slots | €8 | €31,584 |
| Carton-flow bays (fast-pick area) | 31 bays | €1,800 | €55,800 |
| Fast-pick shelving + long-item shelves | 36 bays | €200 | €7,200 |
| Pick trolleys | 6 | €433 | €2,598 |
| Totes 600 × 400 | 54 | €16 | €864 |
| Put-to-light wall | 120 slots | €150 | €18,000 |
| Put-to-light installation + WMS link | 1 lot |  | €12,000 |
| Pack stations (bench, scale, label printer) | 4 | €2,500 | €10,000 |
| Stretch wrapper (packing) | 1 | €3,849 | €3,849 |
| Roll cages for parcels | 41 | €150 | €6,150 |
| Extendable roller conveyor (container) | 2 | €1,250 | €2,500 |
| Stretch wrapper (container pallets) | 1 | €3,849 | €3,849 |
| RF scanners with cradles | 14 | €1,500 | €21,000 |
| WMS set-up | 1 lot |  | €25,000 |
| Move-in / re-slotting (each load moved once) | 11,015 loads | €1.03 | €11,317 |
| Contingency 10% |  |  | €148,195 |
| Total |  |  | €1,630,146 |

- Racking is 76% of the investment. If today's racking in Bemmel can be rebuilt in the new layout (~€25 per place), the total drops to €521k. DHL must confirm the type and condition of today's racks.

- Not included (outside the project scope): the building, dock levellers, sprinklers and the hazardous-goods compartment.

## 5.4 Running cost (OPEX): €341,548 a year

| # | Item | Calculation | € a year | Type |
| --- | --- | --- | --- | --- |
| 1 | Direct labour | 35.2 work-hours a day (receiving to loading) ÷ 7.5 × 8 × 244 = 9,161.4 paid h × €20 | 183,228 | model |
| 2 | Container crew | 2 people × 3 h × 1 container a day ÷ 7.5 × 8 × 244 = 1,561.6 paid h × €20 | 31,232 | assumption |
| 3 | Team leader + admin | 1.5 FTE × 8 h × 244 = 2,928 h × €26 (mix of €27 and €24) | 76,128 | assumption |
| 4 | Truck lease (full service, repairs included) | (2 reach × €900 + 3 pallet × €150 + 2 rider × €350) × 12 months | 35,400 | benchmark |
| 5 | Energy and upkeep | truck electricity €1,660 + rack inspection €2,500 + IT support €11,400 | 15,560 | assumption |
|  | Running cost | sum | 341,548 |  |
|  | Depreciation | each investment ÷ its life: racks 15 years, equipment 7, IT 5 | 141,591 | model |
|  | Total yearly cost |  | 483,139 |  |

Labour is 85% of the running cost (€290,588 of €341,548), and about 60% of the total yearly cost including depreciation.

## 5.5 Cost per unit (full cost = running cost + depreciation)

| Per… | Volume a year | Calculation | Cost |
| --- | --- | --- | --- |
| Order line | 156,160 (640 × 244) | €483,139 ÷ 156,160 | €3.09 |
| Order | 35,136 (144 × 244) | €483,139 ÷ 35,136 | €13.75 |
| Inbound pallet | 24,132 | €483,139 ÷ 24,132 | €20.02 |
| Pallet place per month | 8,960 places | €483,139 ÷ 8,960 ÷ 12 | €4.49 |

DHL can compare these with the price it has agreed with Assa Abloy.

## 5.6 What if our cost assumptions are wrong?

| What we change | Range | Change in yearly cost (€483k) |
| --- | --- | --- |
| Labour rate | €20 → €28 an hour | +€85,784 |
| Racking price | €80 → €200 per place | €82,790 between low and high |
| Productivity | ±20% labour hours | €73,291 between low and high |
| Reach-truck lease | €495 → €1,550 a month | €25,320 between low and high |

- Labour rate and productivity matter most, because labour is the biggest cost. DHL's real hourly cost and a time study are the most valuable inputs to get.

- Racking is the biggest one-off uncertainty, but spread over 15 years its effect on the yearly cost is smaller.

- The truck lease hardly matters: only 7 trucks are leased.

## 5.7 Growth: what more volume needs (stress test)

| Volume | Staff (peak day FTE) | Reach trucks | Pallet trucks | Outbound doors needed |
| --- | --- | --- | --- | --- |
| 100% | 8.7 | 2 | 3 | 4 |
| 150% | 13.1 | 3 | 4 | 5 |
| 200% | 17.5 | 4 | 5 | 7 |
| 250% | 21.8 | 4 | 6 | 8 |

- Up to +50% the design runs as planned: one extra reach truck and one extra pallet truck, through the same 5 doors.

- At double volume the 5 shipping doors are the limit in the busiest hour. More slots before 12:00 or a 6th door would be needed.

# 6. Equipment for shipping

- ERE 225 rider pallet truck (Jungheinrich):

  - 2 in the design, one per dock side

  - carries 2.5 tonnes; loads a pallet in about 1.2 minutes

  - why two: the docks are 96 m apart and both are busy 10:30–14:00

  - busy 14% of an average day, so it could drop to 1 if DHL accepts the walk

- 4 pack stations (bench, scale, label printer), print-and-apply labels at packing, 1 stretch wrapper for outgoing pallets.

- 41 roll cages for parcels, staged per carrier.

- RF scanners: every move is scanned.

# 7. Risks and open points

| Open point | Why it matters | What we do |
| --- | --- | --- |
| Costs are benchmarks (yours on the open-points slide) | racking alone ranges €80–200 per place | quotes for racking, carton flow and the put-to-light wall; lease quote from Jungheinrich |
| Carriers must accept fixed slots | without slots up to 8 doors would be needed (we have 5) | agree slots close to each carrier's current departure time |
| "On time" definition (A005) | today's 49.9% depends on what the WMS calls "LATE" | confirm the definition with DHL |
| Real labour cost | €20 vs €28 an hour = €86k a year | get DHL's real hourly cost |
| Re-use of today's racks | €0.52M or €1.63M | DHL checks the type and condition of the racks |
| Slow countries (CH, PL) | 5–6 days today | ask DHL about customs and consolidation |

# 8. Questions you may get — and answers

"Is 98% on time a calculated result?"

No, it's a target. Every wave ends at least 45 minutes before its trailers leave, so the plan is built for it. Today's 49.9% is measured. The 65% within 24 hours is calculated: we re-timed all 8,774 real orders.

"How did you get 65%?"

- We gave each real order a new departure time: its wave depends on when it arrived; it is ready 45 minutes after the wave ends; then it leaves on the first slot of its own carrier.

- Then we compared the new departure time with the arrival time. 65% leave within 24 hours.

"Why does the median only go from 25 to 22 hours?"

Most orders arrive between 15:00 and 17:00 and still leave the next day. The gain is that no order waits a second or third day, so the slowest 10% go from 102 to 70 hours.

"What if the carriers don't accept fixed slots?"

- Slots are a condition of the design. Without them, up to 8 doors would be needed.

- We set each slot close to that carrier's current median departure time, so for them little changes.

- It's one of the three decisions we ask from DHL.

"What if a trailer is late or misses its slot?"

It moves to the carrier's next slot the same day. One door is always free, because at most 4 of the 5 are busy at once.

"Why 5 doors?"

In the busiest hour 9 trailers leave, each at the door for about 17.5 minutes, and a door is used 85% of the time: 9 × 17.5 ÷ 51 = 3.1, so 4 doors, plus 1 spare.

"Why load live instead of parking trailers?"

Parked trailers block the doors all day, up to 15 at once. With live loading at booked times the goods wait in the staging lane, and at most 4 doors are busy.

"How did you get €101k?"

- 19.4 picker-hours a day less: 12.1 from batching and the fast-pick area, 7.4 from no peak staffing.

- Divide by 7.5 productive hours, multiply by 8 paid hours and 244 working days: about 5,060 paid hours a year. At €20, that's €101,208.

"Why €20 an hour?"

That's the figure from our course teacher for a warehouse operator. We tested €28 as a high case: it adds about €86k a year.

"A 16-year payback — is that worth it?"

- The racks aren't there to save labour; they're needed to hold the stock at all. So we judge them on cost per place (€4.49 per place a month).

- The labour saving comes from the process changes, which pay back in 1.6 years and can start first.

- If today's racks can be re-used, the full design costs €0.52M (5 years).

"Are these real prices?"

No, they're benchmark prices from public sources, each with a low–high range in our cost register. The next step is quotes for racking, carton flow, the put-to-light wall and the truck lease.

"How did you get €3.09 per order line?"

Running cost €341,548 plus depreciation €141,591 = €483,139 a year, divided by 156,160 order lines a year (640 a day × 244 days).

"What's not in the cost?"

The building, dock levellers, sprinklers and the hazardous-goods compartment. They're outside the project scope.

"What happens if volume grows by 50%?"

One extra reach truck and one extra pallet truck. The same 5 doors are enough, though all 5 are then busy in the busiest hour. At double volume the doors become the limit.

"Why are some countries so slow?"

Switzerland and Poland take 5–6 days today. That points at customs or weekly consolidation for export, a question for DHL.

"Why trucks on lease and not bought?"

A full-service lease includes repairs, so a breakdown is the lessor's problem. It's a running cost (€35,400 a year), and the price hardly affects the total: only 7 trucks.

# 9. Where to find it

| Topic | Where |
| --- | --- |
| Outbound profile (trailers, carriers) | D1 §7 |
| Lead time and per country | D1 §6 |
| Packing and shipping flow, put-to-light wall | D2 §2.4, D3 §5.1 |
| Outbound doors | D2 §4.4 |
| Departure plan and waves | D2 §4.5 |
| Staging and packing space | D2 §5.4, D3 §6.4 |
| Machinery (ERE 225) | D2 §6.3, D3 §6.1 |
| Planning and control of shipping | D2 §7.4, §7.5 |
| KPIs | D3 §2 |
| Order lead time | D3 §2.1 |
| Stress test | D3 §2.4 |
| CAPEX, OPEX, cost per unit, payback, sensitivity | D3 §7.1–7.5 |
| Cost assumptions | D3 §9 |
| Slides | deck slides 9 and 10; appendix "How we calculated: service / money / running cost", "KPI scorecard", "Cost detail", "Equipment" |

# 10. Cheat sheet — numbers to know by heart

| Trailers a day | ~15 (73% parcels only; 1.2 pallets + 15 cartons) |
| --- | --- |
| Trailers at the doors | 15 parked → max 4 of 5 |
| Doors | 5 out (S1–S5): 9 × 17.5 ÷ 51 = 3.1 → 4 + 1 spare |
| Departure plan | 14 slots, 10:30–16:45 · waves end ≥ 45 min before |
| Same day | orders before 12:00 (32%) leave the same day |
| Orders out within 24 h | 37% → 65% |
| Lead time | median 25 → 22 h · slowest 10% 102 → 70 h |
| On time | 49.9% (measured) → ≥ 98% (target) |
| Labour saved | €101,208 a year (19.443 h a day) |
| Invest | €157k process (1.6 yrs) · €521k re-use (5.1 yrs) · €1.63M new (16.1 yrs) |
| Running cost | €342k a year (85% labour) + €142k depreciation = €483k |
| Cost per unit | €3.09 per line · €13.75 per order |
| Biggest uncertainty | labour €20 vs €28 = €86k a year |

# 11. Glossary — the words in plain language

## Shipping and money words

| Word | What it means |
| --- | --- |
| Carrier | the transport company that takes the goods (DHL Parcel, DSV, …) |
| Ex-works | the customer collects the goods with their own transport |
| Parcel only | a trailer that takes cartons but no pallet |
| Time slot / departure slot | a booked time and door for a trailer |
| Live loading | the trailer is loaded at the door at its booked time and then leaves |
| Parked (drop) trailer | a trailer left at a door all day and loaded whenever goods are ready (today's way) |
| Roll cage | a metal cage on wheels for cartons and parcels |
| Lead time | the time from order received until the trailer leaves |
| Staged on time | the order line is in staging before its trailer's planned departure; the WMS flags the others "LATE" |
| Same day | the order leaves on the day it was received |
| Pack station | a bench with a scale and a label printer where orders are packed |
| Door use 85% | a door can't be busy every minute, so we plan to use 85% of each hour |
| Contingency | an extra 10% on the investment for things we can't foresee |
| Full-service lease | renting a truck per month with repairs included |
| Benchmark price vs quote | benchmark = a typical price from a public source; quote = an actual offer from a supplier |
| Productive vs paid hours | a person is paid for 8 hours a day but works about 7.5 productive hours (breaks and so on) |
| Cost per order line | the full yearly cost (running cost + depreciation) divided by the order lines in a year |
| Simple payback | investment ÷ saving per year, ignoring interest |

## General words (the same in all four briefings)

| Word | What it means |
| --- | --- |
| WMS | the warehouse management system: the computer system that knows where every pallet is and tells people what to do. Almost all our data comes from it |
| Item (SKU) | one specific product, e.g. one type of lock. There are 5,291 in stock |
| Load | one pallet (or other carrier) of stock with its own number in the WMS |
| Order / order line | an order is what one customer asks for; each different item on it is one order line |
| Average vs median | the average adds everything up and divides; the median is the middle value (half are lower, half higher), so a few extreme values don't pull it up |
| p90 / p95 | the value that 90% (or 95%) of cases stay under. "The slowest 10%" means everything above p90 |
| 1.83× (peak factor) | the busiest day divided by an average day |
| FTE | full-time equivalent: one person working a full day (7.5 productive hours out of 8 paid) |
| Picker-hours | hours of picking work in a day; 11.7 picker-hours is about 1.6 people |
| KPI | key performance indicator: a number we track to see if the operation works as planned |
| Measured / modelled / assumption / benchmark / target | measured = straight from Assa Abloy's data; modelled = our calculation on that data; assumption = a value we chose and wrote down with its reason; benchmark = a typical value from a public source; target = what the design is built to reach |
| Assumption register | our list of 46 assumptions (data/assumptions.json), each with its reason, source and impact |
| Option A / B / C | the three designs we compared: A = today's way tidied up; B = hybrid (chosen); C = semi-automated |
| Four V's | volume, variety, variation and visibility: four ways to describe an operation (Slack et al., 2022) |
| Fast-pick area | the zone along the south wall where the 1,409 best-sellers each have a pick face, close to packing |
| Reserve (pallet racks) | the high racks where full pallets are stored until they are needed |
| Single-deep rack | a rack with one pallet behind each face, so every pallet can be taken out without moving another |
| Wave | a portion of the day's orders released to the floor together; we use 3 a day |
| Put-to-light wall | a wall of 120 slots with lights at packing; it sorts batch-picked items into their orders |
| Staging lane | floor area in front of a shipping door where goods wait for their trailer |
| R1–R3 / S1–S5 | the receiving doors (west wall) / the shipping doors (east wall) |
| ETV 216i | Jungheinrich reach truck: puts pallets away in the racks (lifts up to 10.7 m) and refills the fast-pick area |
| EJE 120i | Jungheinrich walkie pallet truck (the operator walks with it): used to pick large orders onto a pallet |
| ERE 225 | Jungheinrich rider pallet truck (the operator stands on it): used to unload and load trailers |
| CAPEX | one-off investment: racks, equipment, set-up |
| OPEX | running cost every year: staff, truck lease, energy, upkeep |
| Depreciation | the investment spread over the years it lasts (racks 15 years, equipment 7, IT 5) |
| Payback | how many years of savings it takes to earn back an investment |
| Sensitivity | how much the result changes if an assumption is wrong (e.g. labour at €28 instead of €20 an hour) |
| Stress test | checking the design at 150%, 200% and 250% of today's volume |